RELON CRM Product Improvement Roadmap Competitive Analysis vs. Zoho CRM • Feature Gap Analysis • 4-Phase Roadmap Single-Tenant Edition • February 2026

# 1. Executive Summary

Relon CRM is a well-architected single-tenant CRM with a strong technical foundation — NestJS/Next.js stack, solid RBAC, multi-provider AI, and a clean lead-to-project conversion pipeline. However, compared to Zoho CRM (and Pipedrive/HubSpot), it is missing a cluster of high-value features that clients expect at the point of purchase.

This document identifies 18 feature gaps, prioritises them into four delivery phases, and provides concrete implementation guidance across the backend schema, API, and frontend. The goal is to close the gap enough to be confidently sold to SME clients while preserving the speed advantage of a single-tenant, self-hostable product.

Relon's Existing Strengths (Keep & Market These) - AI-powered lead risk scoring, email drafting, and client health — unique vs. Zoho's basic AI features - Multi-provider AI (Claude, GPT-4o, Gemini) with admin-configurable prompts - Full lead-to-client-to-project conversion pipeline — no data re-entry - Cost tracking and profitability view per project — rare in CRMs at this price point - Granular 56-permission RBAC with custom roles - Polymorphic file storage across leads, clients, and projects - Fully auditable stage history and action audit trail

# 2. Competitive Gap Analysis

The table below compares Relon against Zoho CRM across 18 feature areas. Priorities are: P1 = blockers for any sale, P2 = expected by most buyers, P3 = competitive differentiators.

| Feature Area | Zoho CRM | Relon (Current) | Priority |
| --- | --- | --- | --- |
| Tasks & Reminders | Full task manager: due dates, priorities, recurring tasks, in-app + email reminders | Only calls & meetings (no tasks, no reminders) | P1 |
| Notification System | In-app bell, email digests, mobile push for due tasks, stage changes, at-risk leads | No in-app notifications | P1 |
| Custom Fields | Unlimited custom fields per entity (text, number, date, picklist, lookup) | Fixed schema only — no custom fields | P1 |
| Quotes & Proposals | Quote builder with line items, discounts, PDF export, e-signature | No quote module | P1 |
| Workflow Automation | Trigger-based rules: auto-assign, auto-email, field updates on stage change | No automation engine | P1 |
| Revenue Forecasting | Weighted pipeline forecast by stage probability, target vs. actual tracking | No forecasting | P2 |
| Contact Management | Contacts (individuals) separate from Accounts (organisations) | Clients only — no separate contacts model | P2 |
| Email Integration | Two-way email sync, open/click tracking, email-to-lead, bulk email | AI drafts emails — no send/track | P2 |
| Web-to-Lead Forms | Embeddable forms that push leads directly into the pipeline | No capture forms | P2 |
| Product Catalog | Products/services with pricing, tax, discount rules for quote line items | Service types exist — no pricing catalog | P2 |
| Bulk Actions | Mass assign, mass update status, mass email, mass delete | Limited bulk operations | P2 |
| Dashboard Customization | Drag-and-drop widget placement, custom KPI cards, saved filters | Fixed dashboard layout | P2 |
| Calendar Integration | Google / Outlook calendar sync — see CRM activities as calendar events | No calendar sync | P3 |
| Webhooks & API Integrations | Outbound webhooks, Zapier/Make connectors, public API docs | No webhooks | P3 |
| Recurring Revenue Tracking | MRR/ARR tracking, subscription renewals, churn flag | No recurring revenue concept | P3 |
| Mobile / PWA | Native iOS & Android apps; Relon can differentiate with PWA | No PWA manifest | P3 |
| Customer Portal | Client-facing portal to view project status and upload documents | No portal | P3 |
| Social Enrichment | LinkedIn/Clearbit auto-enrich lead/contact profiles | No enrichment | P3 |

# 3. Priority 1 Features — Detailed Specifications

These are the features that will be raised in every client demo or sales call. They must exist before you can confidently close deals.

## 3.1 Task Management

Tasks are the #1 daily driver of CRM usage. Sales reps open the CRM to see what they need to do today. Without tasks, the system is a database, not a workflow tool.

| Backend Changes - New Task Prisma model: id, title, description, dueDate, dueTime, priority (LOW/MEDIUM/HIGH/URGENT), status (OPEN/IN_PROGRESS/DONE/CANCELLED), entityType (LEAD/CLIENT/PROJECT/GENERAL), entityId, assignedToId, createdById, completedAt, reminderAt - New TaskReminder model for repeat scheduling - GET /tasks — query by status, priority, assignee, entity, date range - POST /tasks, PATCH /tasks/:id, DELETE /tasks/:id - POST /tasks/:id/complete — marks done, fires completion activity - Background cron job: scan tasks where reminderAt <= now, send notification |  | Frontend Changes - My Tasks page: today / upcoming / overdue views with quick-complete checkboxes - Task panel inside Lead, Client, Project detail dialogs - Task count badge on sidebar nav item - Dashboard widget: Today's Tasks (overdue in red, due today in orange) - Quick-add task from anywhere with entity linkage - Task list filterable by assignee — managers see team tasks |
| --- | --- | --- |

## 3.2 Notification System

Notifications keep the team inside the CRM instead of relying on external tools for follow-up reminders.

| Backend Changes - New Notification model: id, userId, type, title, message, entityType, entityId, read, readAt, createdAt - Notification types: TASK_DUE, TASK_OVERDUE, LEAD_STALE, LEAD_STAGE_CHANGED, PROJECT_AT_RISK, CLIENT_DORMANT, MENTION, SYSTEM - POST /notifications/mark-read, PATCH /notifications/:id/read - GET /notifications?unread=true — paginated - Server-Sent Events (SSE) stream at GET /notifications/stream for real-time push without WebSocket complexity - Email digest via Resend: daily summary of overdue tasks + stale leads |  | Frontend Changes - Bell icon in top navbar with unread count badge - Notification dropdown: grouped by Today / Earlier, click to navigate to entity - Mark all as read button - SSE connection in a custom useNotifications hook (React Query + EventSource) - User settings: configure which notification types to receive and whether to get email digests |
| --- | --- | --- |

## 3.3 Custom Fields

Every client business is different. Without custom fields, you'll spend time hacking the schema for each deployment. Custom fields make Relon adaptable to any vertical.

| Backend Changes - New CustomFieldDefinition model: id, entityType (LEAD/CLIENT/PROJECT), label, fieldKey, fieldType (TEXT/NUMBER/DATE/BOOLEAN/SELECT/MULTI_SELECT/URL), options (JSON for select), required, sortOrder, isActive - New CustomFieldValue model: id, definitionId, entityType, entityId, value (JSON) - Admin endpoints: CRUD for definitions with drag-to-reorder - Extend Lead/Client/Project GET responses to include customFields array - Validation: enforce required fields and type coercion on create/update |  | Frontend Changes - Admin > Custom Fields page: manage fields per entity type with drag reorder - Dynamically render custom field inputs in create/edit forms (rendered from definition schema) - Show custom fields in detail views and table columns (toggleable) - Filter/search by custom field values in list views - Export includes custom field columns |
| --- | --- | --- |

## 3.4 Quote & Proposal Builder

Closing a deal without a professional quote wastes the relationship you built during the lead stage. A quote builder directly inside the CRM eliminates the 'export to Excel and email' workflow that loses deals.

| Backend Changes - New Quote model: id, quoteNumber (auto-increment), leadId, clientId, status (DRAFT/SENT/ACCEPTED/REJECTED/EXPIRED), validUntil, notes, termsAndConditions, subtotal, taxRate, taxAmount, discount, total, currency, sentAt, acceptedAt - New QuoteLineItem model: id, quoteId, description, quantity, unitPrice, taxable, lineTotal - New Product/Service Catalog: id, name, description, defaultPrice, unit, category, isActive - POST /quotes, PATCH /quotes/:id, POST /quotes/:id/send, POST /quotes/:id/accept - GET /quotes/:id/pdf — generate PDF via pdfmake or Puppeteer with company branding - Link accepted quote to project: auto-populate contractedValue |  | Frontend Changes - Quote tab inside Lead detail dialog - Quote builder: line item table with add/remove rows, catalog picker, quantity/price inputs - Subtotal / tax / discount / total summary panel - Terms & conditions rich text editor - PDF preview pane and one-click download - Quote status badge and timeline (Draft → Sent → Accepted/Rejected) - Convert accepted quote to project — auto-fills contracted value |
| --- | --- | --- |

## 3.5 Workflow Automation

Automation reduces manual work, enforces process consistency, and is a feature buyers specifically ask for. Even a basic rules engine dramatically increases perceived value.

| Backend Changes - New WorkflowRule model: id, name, trigger (LEAD_STAGE_CHANGED/LEAD_CREATED/DAYS_SINCE_CONTACT/PROJECT_STATUS_CHANGED/TASK_DUE), conditions (JSON — field comparisons), actions (JSON array), isActive - Action types: SEND_EMAIL, CREATE_TASK, UPDATE_FIELD, ASSIGN_USER, ADD_TAG, SEND_NOTIFICATION - WorkflowExecution audit log: rule, entity, result, executedAt - Rules engine service: triggered from Lead/Project/Client service after mutations - Async queue (Bull/BullMQ) for delayed actions (e.g., send email 2 days after no contact) |  | Frontend Changes - Admin > Automation page: rule builder with trigger/condition/action steps - Visual condition builder: entity field + operator + value (AND/OR logic) - Action list: email template picker, task creator, field updater - Rule test button: simulate against a sample record - Execution history log per rule |
| --- | --- | --- |

# 4. Priority 2 Features — Specifications

## 4.1 Revenue Forecasting

Forecasting turns the pipeline from a list into a business prediction tool. It gives managers a reason to keep data accurate.

- Extend PipelineStage with winProbability (already exists) — use it in forecasting calculation

- New ForecastTarget model: month, year, targetAmount, currency

- Dashboard panel: Weighted Pipeline (sum of lead value × stage probability) vs. Target vs. Actual Won

- Monthly forecast chart: bars for Target / Weighted / Won per month for next 6 months

- Forecast accuracy metric: (Weighted pipeline 30 days ago) vs. actual won this month

## 4.2 Contact Management (Account + Contact Model)

For B2B sales, the buying committee has multiple people. Separating contacts from the client organisation lets you track relationships with individuals — who championed the deal, who blocked it.

- New Contact model: id, clientId, firstName, lastName, email, phone, jobTitle, department, linkedInUrl, isPrimary, isDecisionMaker, notes

- Lead gets a contacts array alongside existing LeadRep (or merge/replace LeadRep with Contact)

- Contact API: GET /clients/:id/contacts, POST, PATCH, DELETE

- Contact list with filters on Client detail page

- Email/call activity logged against specific contacts, not just the client

## 4.3 Email Send & Basic Tracking

The AI email drafting is a strength — extend it by actually sending from inside the CRM and tracking open rates.

- Integrate Resend (already configured) for outbound send: POST /leads/:id/send-email

- New EmailLog model: id, entityType, entityId, to, subject, body, sentAt, openedAt, clickedAt, provider, messageId

- Resend webhooks for open/click events → update EmailLog

- Email history tab in Lead and Client detail dialogs

- Open/click indicators on logged emails (envelope icon with checkmark)

- Bulk email to a filtered lead segment (e.g., all leads in 'Quoted' stage)

## 4.4 Web-to-Lead Capture Forms

Inbound leads from a client's website should flow directly into Relon — zero manual entry.

- New LeadForm model: id, name, fields (JSON schema), targetStageId, assignToUserId, apiKey, embedCode, isActive, submissions count

- Public endpoint POST /forms/:formKey/submit (no auth) — creates a Lead from the submission

- Admin > Lead Forms page: form builder, field configuration, generated embed snippet (iframe or JS)

- Submission notification to assigned user

- Form analytics: submissions per day, conversion rate from form to won

## 4.5 Bulk Actions

Table views with checkboxes and bulk operations dramatically speed up day-to-day management.

- Add row selection checkboxes to Lead, Client, and Project table views

- Bulk actions toolbar: appears on selection with count (e.g., '12 leads selected')

- Bulk operations: Assign to rep, Move to stage, Add tag, Export, Delete (with confirmation)

- Backend: POST /leads/bulk-update, POST /clients/bulk-update, POST /projects/bulk-update — accept array of IDs + mutation payload

## 4.6 Dashboard Customization

Clients in different roles care about different metrics. The CEO wants revenue; the BDM wants pipeline health; the QS wants project costs.

- New DashboardLayout model: userId, widgets (JSON array with type, position, size, config)

- Widget types: MetricCard, AreaChart, BarChart, FunnelChart, TaskList, LeadsList, AIPanels

- Drag-and-drop grid using dnd-kit (already in stack) with localStorage persistence until save

- Widget configuration panel: date range, grouping, filters

- Role-based default layouts seeded per role

# 5. Database Schema Changes Summary

The following new Prisma models are required to support the roadmap features. All are additive — no existing models are broken.

| New Model | Key Fields | Enables |
| --- | --- | --- |
| Task | title, dueDate, priority, status, entityType, entityId, assignedToId, reminderAt | Task Management |
| Notification | userId, type, title, message, entityType, entityId, read, readAt | Notification System |
| CustomFieldDef | entityType, label, fieldKey, fieldType, options, required, sortOrder | Custom Fields |
| CustomFieldValue | definitionId, entityType, entityId, value (JSON) | Custom Fields |
| Quote | quoteNumber, leadId, clientId, status, validUntil, total, sentAt | Quotes |
| QuoteLineItem | quoteId, description, quantity, unitPrice, lineTotal | Quotes |
| Product | name, defaultPrice, unit, category, isActive | Product Catalog |
| Contact | clientId, firstName, lastName, email, phone, jobTitle, isPrimary | Contact Management |
| WorkflowRule | name, trigger, conditions (JSON), actions (JSON), isActive | Automation |
| WorkflowExecution | ruleId, entityType, entityId, result, executedAt | Automation Audit |
| EmailLog | entityType, entityId, to, subject, sentAt, openedAt, messageId | Email Tracking |
| LeadForm | name, fields (JSON), targetStageId, apiKey, embedCode | Web-to-Lead |
| ForecastTarget | month, year, targetAmount, currency | Forecasting |
| DashboardLayout | userId, widgets (JSON array) | Dashboard Config |

Existing models requiring minor additions:

- Lead: add tags (String[]), source (from form or manual), formId

- Client: add tags, defaultCurrency

- Project: add tags

- User: add notificationPreferences (JSON)

- PipelineStage: winProbability already exists — verify it's used in forecasting

# 6. Implementation Roadmap

Phase 1 — Foundation for Sales Weeks 1–3 ¦ Can demo and close first client - Task management (full CRUD, entity linking, My Tasks dashboard widget) - In-app notification system (SSE-based, bell icon, mark-read) - Custom fields (definition + value schema, admin CRUD, dynamic form rendering) - Bulk actions on Lead and Client table views - Daily email digest (Resend — leverages existing email module)

Phase 2 — Deal-Closing Features Weeks 4–7 ¦ Competitive against Pipedrive - Quote & Proposal builder (line items, PDF export, link to project) - Product/Service catalog (admin-managed, used in quote builder) - Email send + tracking (Resend + webhooks, email history tab) - Contact management (Contact model under Client, replace/extend LeadRep) - Revenue forecasting panel on dashboard (weighted pipeline vs. target)

Phase 3 — Automation & Inbound Weeks 8–12 ¦ Competitive against Zoho CRM Standard - Workflow automation engine (trigger/condition/action rules, async queue) - Web-to-lead capture forms (public submit endpoint + embed code) - Calendar integration — Google Calendar sync for activities/tasks - Dashboard customization (drag-and-drop widgets, per-user saved layouts) - Outbound webhooks for Zapier/Make integration

Phase 4 — Market Expansion Month 4–6 ¦ SME market leader positioning - Progressive Web App (PWA) — offline task viewing, push notifications - Customer portal — client-facing project status and document upload - Recurring revenue / subscription tracking (MRR, renewal alerts) - Territory management — geographic lead assignment rules - LinkedIn enrichment (via Proxycurl or similar API)

# 7. Quick UX Wins (No New Models Required)

These improvements can be shipped in days and immediately improve the demo experience.

| Global Search Ctrl+K command palette searching across leads, clients, and projects — massive daily time-saver. Implement with a single /search?q= endpoint.. Saved Filters Let users save their filter combinations in Lead/Project tables. Store in localStorage or DB. Eliminates the '3 clicks to get back to my view' frustration.. Lead Aging Color Coding Auto-color lead rows in the table: green (<14 days), yellow (14–30), red (>30) based on days in stage. Visual urgency without reading dates.. |  | Export to CSV/Excel Add export button to all table views — leads, clients, projects, reports. Use the ExcelJS library already common in Next.js projects. Clients always ask for this.. Dark Mode Toggle dark/light theme using Tailwind dark: classes + next-themes. Shadcn/Radix already supports it. Increases perceived polish instantly.. Activity Templates Pre-saved activity note templates (e.g., 'Initial Scoping Call', 'Site Visit') so reps aren't typing from scratch. Stored in DropdownOptions table.. |
| --- | --- | --- |

# 8. Pricing & Positioning Strategy

| Why Single-Tenant Wins - Data isolation — clients in regulated industries (finance, healthcare, legal) cannot use shared SaaS - Performance — no noisy neighbour, consistent query speed - Customisation — you can deploy client-specific branding, custom fields, and workflow rules at no SaaS tier cost - One-time or annual licence fee — no per-seat recurring billing anxiety - Self-hosted option — security-conscious SMEs love this |  | Suggested Pricing Tiers - Starter — Up to 5 users, core CRM + tasks + notifications: $299/mo or $2,500/year - Growth — Up to 20 users + automation + quotes + custom fields: $599/mo or $5,500/year - Enterprise — Unlimited users + portal + webhooks + SLA support: $1,200/mo or $12,000/year - Setup fee: $500–$1,500 for deployment, data migration, and team training |
| --- | --- | --- |

# 9. Recommended Tech Stack Additions

| Package | Purpose | Used For |
| --- | --- | --- |
| @nestjs/bullmq + Redis | Async job queues | Automation rules, delayed notifications, email sending |
| pdfmake or Puppeteer | PDF generation | Quote/proposal PDF export |
| next-themes | Dark mode | Theme switching without full rewrite |
| exceljs | Excel export | CSV/XLSX export on all table views |
| react-hook-form + zod (already present) | Dynamic forms | Rendering custom field inputs from schema |
| @tiptap/react | Rich text editor | Quote terms & conditions, email body editing |
| EventSource (native) | SSE for notifications | Real-time bell without WebSocket overhead |

# 10. Summary & Next Steps

Immediate Actions (This Week) - Ship Phase 1: Task management + Notifications — these two alone make the product feel 'alive' - Add export to CSV to all tables — always requested and takes < 1 day - Add global Ctrl+K search — 2 days, massive demo impact - Set up dark mode with next-themes — half a day, big visual upgrade

Before First Client Demo - Custom fields must be working — every client's business is slightly different - Quote builder MVP — even a basic PDF quote closes deals faster than 'email me an Excel' - Notification bell — makes the system feel like a product, not a prototype - Mobile-responsive audit — ensure core views (pipeline, tasks) are usable on a phone

Relon's Winning Positioning vs. Zoho - AI is deeply integrated (Zoho's AI is surface-level) — lead risk scoring + multi-provider AI is genuinely unique - Lead-to-project pipeline is seamless — Zoho separates Deals and Projects; Relon unifies them - Single-tenant with self-host option — ideal for security-conscious African and global SME markets - Cost tracking and profitability per project — Zoho doesn't do this without Zoho Books integration - Custom prompts per AI capability — no competitor offers this level of AI customisation at this price

Relon CRM  •  Product Roadmap  •  February 2026